## Slide 1
Jun. 2018
CSI A+W Web Tools Team Project May. MBR
Notes: Hello, every one.
It’s an honor for me to give you this MBR PowerPoint presentation today.

## Slide 2: Agenda
Activities Following Up
Topics for Discussion
Accomplishment
Notes: This presentation still have these three sections.
Please feel free to ask questions as we go along.

## Slide 3: Activities Following Up
Items | Owner | Status | Comments
Resources | FTE/CTI | Done | 3 resources (Curtis Yang, Hugh Liu and Jodie Liu) were on board in May.
Review GitHub walkthrough PRs | FTE | Done | Only 3 of the 22 PRs we mentioned in last MBR are left.
Review Kanban board status and process | FTE/CTI | Done | We have kicked off the stand-up meeting with Bala to discuss the items.
Issues of starting machines on Azure | FTE | Ongoing | Already have Win 7 SP1 x64 and Win 8.1 x64 images. Also have Non-ENU OS images of Win 10 RS3. But still have no enough VMs.
Notes: Ok. Let take a look at the following ups.
First item is about resources. We totally have 3 resources on board in may. Curtis for WTE, Hugh for Legacy and Jodie for Manual.
Second is about GitHub walkthrough PRs review. Last MBR we totally have 22 PRs need to be reviewed. Now only 3 of them are still active. Actually they are under review. Right ? Bala?
GitHub PRs: https://github.com/aspnet/Tooling-ManualTests/pulls
Review Kanban:
We have kicked of the stand-up meeting with Bala, twice every week. To talk about Kanban and other manual works. So this could be done in MBR meetings.
Issues of creating machines on Azure:
There already have Win7 SP1 x64 and Win 8.1 x64 images on DTL, and also have No-ENU images of Win 10 RS3. The only problem we still have on DTL is that we can’t create enough VMs for our test work. This is one of the topics we want to discuss today.
We only have non-ENU OS images of WIn10, but I think that is enough for manual test, right?

## Slide 4: Topics for Discussion
Manual Functional Bugs
Machine Issues (urgent)
DTL: The capacity is still not enough for test work. How about the new lab?
Agreement with Bala: CTI will report these functional bugs that we found in general ET in daily report, and will add tags to them.
Servicing Machine Pool: Have no machine to use.
Static Machines: Machines often Hung/Broken when reimaging, now only legacy test use static machines.
Moving Legacy Test To VSTS
Last month, Jimmy said we will talk about this in next MBR. So how is it going now?
Notes: Machine Issues:
Now We often get fail when kick off VMs on DTL, that really waste us a lot of time. Jimmy said there will be a new lab available three weeks ago, so we would like to know how is it going now?
Jimmy said there will be a dedicated pool of machines kept for servicing older products. [However, the pool will be very small (100VMs total in DevDiv),so we need to use fewer machines per config if we can]. So how can we use these machines? What’s the query?
Static machines often run into Hung/Broken, we have reported this issue to DDLT team but seems they can’t resolve it in shot time. (http://ddweb/techease/TicketEdit.aspx?id=1588120 ).
Legacy to VSTS
Manual Bugs;
For the last topic, actually we have made and agreement with Bala, we will report these functional bugs that we found in general ET in daily report, and will add tags to them.
There is a functional bug last week, it was opened by other team. As we only report E2E bugs and functional bugs which created on that very day before, so we noted it on OneNote but not reported in email. Then Bala sent email to us said we should report it. We are wording if we need to list all active bugs in the report from now on?
Or we only need to list the bugs we first meet, even it is not opened by our team?
Ok, these are the topics. Let’s move to the last section.

## Slide 5: Accomplishment
Analysis
Actions
Legacy Test:
The pass rate of legacy run increased to 90% in May. We opened 3 product bugs and 7 test bugs, and we fixed 13 test bugs in May.
Now we have 6 active test bugs and 10 active product bugs in Legacy.
Manual & VS Feedback:
Manual E2E bugs increased because of the .NET Core 2.1.1 and 2.1.2 tasks.
Product Bug Valid rate has decreased because that most invalid bugs of VS Feedback lack enough info from clients to reproduce.
Perf Test:
Perf test has been stopped by Raquel. The results we got from perf automation tests have big difference with the results got manually since we use VS from d15.8. Raquel let us stop perf run before she understand what is going on.
Legacy Test:
We are doing our best to fix test bugs as quick as we can.
We are driving the bug owners to fix code-defect bugs.
Manual & Feedback:
Pay more attention to the small product changes which may affect the customer experience.
Keep following bug guideline when open bugs.
For VS feedback issue, we are trying our best to reduce the duplicate bugs.
Perf Test:
Stop running perf tests before Raquel understand what is going on.
Chart: PRODUCT BUG VALID RATE TREND
| 43070 | 43101 | 43132 | 43160 | 43191 | 43221
 | 0.95652 | 0.89286 | 0.896 | 0.88255 | 0.91593 | 0.89329
Chart: RUN'S LATEST PASS RATE OF PREVIOUS TWO MONTHS
| Service | Legacy | Perf
Apr-18 | 0.99 | 0.82 | 0.9
May-18 | 0.99 | 0.9 | 0.9
Chart: MANUAL BUG COUNT TREND WITH CATEGORY
| 43101 | 43149 | 43177 | 43208 | 43238
Functional | 31 | 14 | 35 | 31 | 33
E2E | 35 | 13 | 44 | 28 | 58
Notes: As to the accomplishment , the first thing I want to talk about is that Legacy pass rate increased to 90% in May. It has take so long time to accomplish this.
Until this morning, there are still 6 test bugs and 10 product bugs in Legacy Test. We will keep going on the fixing work and increase the pass rate as quick as we can.
The other thing we want you know is that perf test has been stopped by Raquel since 5/20. Because since d15.8, the results we got from perf automation tests have big difference with the results got manually. Raquel said we should stop the test before she understand what is going on.
OK. That’s all of this presentation. Do you have any question? Or do you have anything want to talk?
>>[Raquel] Yes, please stop running these tests until I am able to spend time on them and understand what is going on with them
If the numbers are significantly higher, I need to investigate
I will get back to you with our new priorities in couple of weeks after we are done with this release and I can go back to spend time on perf.
We didn’t do pert test manually because Raquel think it’s not necessary.

## Slide 6: Thanks
We enjoy the
wonderful journey
Thanks For Your Time!